## Slide 1
CRITICAL DEADLINE: 48 HOURS REMAINING
Project Status Briefing
What Must Be Decided Before Friday — And Why
February 4, 2026
Prepared by Arman | Project Manager

## Slide 2
Think of the App Like a House
We are pouring the foundation, running the plumbing, and wiring the electricity.
Foundation
The structure everything sits on
Plumbing &
Electrical
Hidden but makes everything work
Paint &
Curtains
The look you see on the surface
If the foundation or plumbing is wrong, the house has to be torn down to fix it.

## Slide 3
The House = Your App
Foundation & Structure
Database & Data Storage
Plumbing & Electrical
APIs & Server Logic
HVAC & Security System
Real-Time Chat & Video
Paint, Tile & Curtains
Colors, Fonts & Layout
Right now we are finishing the foundation, plumbing, and electrical. After Friday, we can only change the paint.

## Slide 4
How the App Works (Every Single Action)
Every time a user swipes, views matches, or checks events — these 4 steps happen:
1
User
Taps
THE SCREEN
2
Server
Thinks
THE BRAIN
3
Database
Finds
THE MEMORY
4
User
Sees
THE SCREEN
Steps 1 & 4 are the screen. Steps 2 & 3 are the brain.
We are building the brain right now. The screen just displays what the brain sends.
Real example: If we build the system for “Upcoming / Past / All” events and you later want “This Weekend,” that requires rebuilding the brain — not just the screen.

## Slide 5
LOCKED After Friday
Cannot be changed without hiring a new team, major costs, and months of delay
Database & Stored Data
Every piece of info the app stores: profiles, matches, messages, events, preferences, photos. If a field doesn’t exist, the app can never use it.
Server Logic & Algorithms
How matches are calculated, how compatibility scores work, how events are filtered, how notifications trigger. The “thinking” behind the scenes.
APIs (The Connections)
Every action a user takes: “show my matches,” “send a message,” “RSVP to event.” If an API doesn’t exist for it, the app simply cannot do it.
Real-Time Systems
Live chat, video calls, “online now” indicators. Complex integrations that must be wired correctly from the start.
Admin & Matchmaker Portals
Your tools for managing users, reviewing profiles, and making manual matches. Web-only, built in this phase.

## Slide 6
STAYS Flexible
Can be changed anytime with minimal effort and cost
Colors, fonts, and visual styling
The “look” of buttons, backgrounds, text sizes — everything cosmetic.
Layout and arrangement
Where things appear on the screen, as long as the data behind them already exists.
Wording and labels
Changing button text from “Find Matches” to “Discover People.”
Icons and images
Swapping graphics, updating photos, changing icons.
THE RULE: Changes what the app DOES → must be done by Friday. Changes how it LOOKS → can wait.

## Slide 7
TEAM 1: The Brain Builders
Now through Friday, February 6 | Arman (Project Manager) + 6 Developers
Database Expert (1)
All stored data: profiles, matches, messages, events, preferences
API / Logic Expert (1)
Matching algorithm, compatibility scoring, all business rules
Next.js Expert (1)
Server processing, security, performance, admin portal
Integration Expert (1)
Live chat, video calls, payments, push notifications
Web / React Experts (2)
Admin portal, matchmaker portal, web user interface
These 6 developers leave after Friday. They will not be available again for months. Replacing them means a new team at significantly higher cost.

## Slide 8
TEAM 2: Copy the Blueprint to Mobile
Starting Monday, February 9 | 1 Week | 5 Mobile Developers
System Integration Expert (1)
Connects mobile apps to the brain Team 1 already built
iOS Experts (2)
iPhone and iPad version of the user-facing app
Android Experts (2)
Android phone and tablet version of the user-facing app
Team 2 can only copy what Team 1 has finished.
They cannot add new features, new logic, or new data.
They make the app look and feel the same on your phone as it does on the web. That’s it.

## Slide 9
The Two Outcomes
If We Focus These 48 Hours
App launches on time with every feature working
Mobile team picks up Monday and finishes in 1 week
Budget stays on track
You get to market as planned
If We Don’t Finalize by Friday
App launches broken, incomplete, or not at all
Mobile team has nothing to copy — weeks of delay
New developers at 2–3x the cost
Timeline pushed back by months

## Slide 10
ACTION REQUIRED
We Need Your Decisions Now
Not next week. Not after the weekend. Now.
What we need from you today:
1. Review the feature list and confirm what’s in vs. out
2. Finalize all logic decisions (filters, matching rules, event types)
3. Identify anything missing from the database — this is our last chance
4. Hold cosmetic requests (colors, fonts, layout) for next week
Visual ideas can always be added later. Functionality and logic cannot.